DCUDE PROPERTIES

DESIGN • BUILD • LANDSCAPE

Registered Office: 139 Wilderness Road, Earley, Reading, England, RG6 5RD

Contact: Venkata Adapa

Phone: 07733 889331

# QUOTATION

Date: ___________________

## Client Details

Client: Malcolm Young

Address: Magnolia Cottage, RG41 5AE

## Project Information

Project Title: Back Garden Patio Installation

Location: Client Property

Estimated Duration: 7–10 working days

## Scope of Works (Patio‑Only Project)

- Set out patio layout

- Excavate and prepare the ground to the required depth

- Install 100mm MOT Type 1 sub-base, compacted in layers

- Prepare full mortar bed

- Apply primer slurry to all porcelain slabs

- Lay porcelain slabs according to the agreed pattern

- Cut and fit slabs around edges and obstacles

- Install drainage channel (client supplied)

- Joint and finish slabs using outdoor grout

- Clean the site and dispose of waste into the client‑supplied skip

## Materials (Client Supplied)

Porcelain slabs • MOT Type 1 • Cement • Sharp sand • Primer slurry • Grout • Drainage channel • Skip

## Quotation Summary

Labour Cost: £5,000

## Payment Schedule

- Deposit: £1,500

- Mid‑Stage Payment: £2,000

- Final Payment: £1,500

## Acceptance & Signatures

Contractor Signature: ___________________________    Date: _______________

Client Signature: _______________________________    Date: _______________